**Sprint One Report**

**Budget Tracker**

**10/22/17**

**Actions to stop doing:** As a team we have decided to not stop any of the things we have currently been doing. We feel that the amount of times that we currently meet throughout the week and the sprint is enough to get the amount of work we needed done.

**Actions to start doing:** We have decided we are going to schedule more group work and coding sessions. We tend to progress more and learn faster when we are all working together in the lab.

**Actions to keep doing:** We are going to continue keeping our scrum meetings to only 15 minutes because that is plenty of time for our group to go over what we need to within the meeting. We are also going to keep taking notes about all ideas and possible implementations that are talked about or worked on at every meeting, because we are able to keep track of everything more efficiently.

**Work Completed:**

1. As a developer, I want to familiarize myself with android studio so I can create the project.
2. As a developer, I want to organize the code structure to make the project work as efficiently as possible.
3. As a user, I want to see a basic layout for each activity within the app so that I can see how the project will function.

**Work Completion Rate:**

**Estimated Ideal Work Hours Completed:** 11.5

**Total Number of Days in Sprint:** 13

**User Stories/Day:** .23

**Ideal Work Hours/Day:** .88