**Sprint Two Report**

**Budget Tracker**

**11/05/17**

**Actions to stop doing:** We decided that our current team organization and meeting times are good at making progress. We don’t think anything in particular should be stopped.

**Actions to start doing:** We have decided we are going to schedule more group work and coding sessions. We tend to progress more and learn faster when we are all working together in the lab.

**Actions to keep doing:** We will continue working on tasks for user stories under the SCRUM process with 2 week sprints. We will also continue meet together for scrum meetings along with long coding session as we get more done together with physical communication.

**Work Completed:**

(2) As a user I want to be able to manually input my expenses so that I can keep track of everyday items.

(3) As a developer I want to show the user what expenses they currently have so that they can see how they are spending.

**Not Completed**

(1) As a user I want to be able to create an account so that I can have all my budget data in one place.

-Firebase Authentication worked but data structure integration hasn't been finished. We will continue work on this part of the user story in the next sprint.

**Work Completion Rate:**

**Estimated Ideal Work Hours Completed:** 23

**Total Number of Days in Sprint:** 13

**User Stories/Day:** .23

**Ideal Work Hours/Day:** 1.76