**Sprint Three Report**

**Budget-Tracker**

**11/19/2017**

**Actions to Stop Doing:** As a team we feel that so far we have not fallen into any type of behavior that prevents us from being productive. So, we don’t really have any behavior that we should stop doing.

**Actions to Start Doing:** We have decided that we will start having our regular meeting sessions with Scott. Since in the past we have missed two or three meetings with the TA, but the times Scott has been absent all the members of the group were present.

**Actions to Continue Doing:** We have decided that from here until the end of the quarter we will continue having scrum meetings, coding sessions and code review sessions. Also we will start implementing principles of android material design into our app.

**Work Completed:**

As a user I want to track my income and set a budget goal with budgets caps.

As a user I want to be able to set future expenses in my budget and have input date field to do so.

As a developer I would like to create a settings screen to help the user navigate through our app.

**Not Completed:**

As a developer I want to create graphs to display the user information in a simple and informative way.

* Pie chart is fairly complete, but bar graph has not been successfully implemented yet.

**Work Completion Rate:**

**Estimated Ideal Work Hours Completed: 23 hrs**

**Total Number of Days in Sprint : 13**

**User Stories/Day: 0.38**

**Ideal Work Hours/Day: 1.76**